PARWA VARIANT ENGINE

3-Day Human Replacement Enhancement Roadmap

Target: 84.3% → 89.5% Overall Automation | 7 → 9 Fully Automated Areas

# █ Roadmap Overview

This roadmap defines a 3-day sprint to enhance both Parwa (Pro) and Parwa High variant pipelines, reducing human dependency across 5 customer service areas. The improvements focus on emotional intelligence, service recovery playbooks, retention automation, billing auto-resolution, and diagnostic tooling. Each enhancement is implemented in both Pro and High tiers, with High receiving deeper strategic capabilities while Pro gets efficient automated workflows.

| Area | Current | Target | Tier | Priority |
| --- | --- | --- | --- | --- |
| Complaint Handling | 65% | 82%+ | Pro + High | CRITICAL - Only HUMAN_REQUIRED area |
| Cancellation/Retention | 70% | 85%+ | Pro + High | HIGH - Direct revenue impact |
| Billing Inquiries | 80% | 88%+ | Pro + High | MEDIUM - Paddle integration ready |
| Technical Support L1 | 82% | 90%+ | Pro + High | MEDIUM - ReAct tools enhancement |
| Shipping/Logistics | 83% | 88%+ | Pro + High | LOW - Carrier API integration |

# █ Day 1: Emotional Intelligence + Service Recovery

Day 1 tackles the most critical gap: Complaint Handling is the only area that still requires humans (65% automation). By adding emotional intelligence, de-escalation strategies, and service recovery playbooks to both Pro and High tiers, we target a 17% improvement in this area alone. This also improves all other areas that deal with frustrated or angry customers.

## 1.1 Emotional Intelligence Layer

Current State: The empathy_check node only flags emotions (frustrated, angry, urgent). It does not calibrate the response strategy based on the detected emotional state. This means angry customers get the same structural response as neutral ones, just with a different opening line.

New Behavior: After empathy detection, a new emotional_calibration node adjusts the entire response strategy, including tone, resolution speed, compensation offers, and escalation likelihood.

### Implementation in Pro (parwa)

[Pro] Add emotional_calibration node after empathy_check in the 15-node pipeline

[Pro] Implement tone_modulation: angry → de-escalation phrases + immediate resolution offer

[Pro] Implement response_strategy: frustrated → acknowledgment + faster processing path (skip technique_select, go direct to generate)

[Pro] Add customer_sentiment_score to ParwaGraphState (0.0-1.0 scale)

[ENHANCE] Modify classify → generate shortcut when sentiment_score < 0.4 (urgent/angry)

### Implementation in High (parwa_high)

[High] Add emotional_calibration + emotional_strategic_analysis nodes in the 20-node pipeline

[High] Implement risk_scoring: analyze likelihood of escalation to social media/legal (0-100 scale)

[High] Implement cost_benefit_analysis: cost of refund vs cost of losing customer (LTV-based)

[High] Add auto_approve_threshold: refunds under configurable amount auto-approved without human review

[High] Peer review node validates emotionally-charged responses before sending

[NEW] Add risk_score, ltv_estimate, auto_approved fields to ParwaGraphState

## 1.2 Service Recovery Playbooks

Service recovery playbooks are pre-built response strategies triggered by specific complaint patterns. Instead of generating a unique response from scratch each time, the playbook provides a proven template that the AI fills with context-specific details. This dramatically increases response quality for common complaint scenarios while reducing processing time.

### Playbook Structure

| Trigger Pattern | Customer Tier | Recovery Action (Pro) | Recovery Action (High) |
| --- | --- | --- | --- |
| Late delivery + angry | Regular | Apology + expedited shipping | Full refund + $20 credit + express redelivery |
| Late delivery + angry | VIP | Full refund + priority support | Full refund + $50 credit + manager callback |
| Defective product | Any | Replacement + return label | Replacement + 30-day extension + personal apology |
| Double charge detected | Any | Auto-refund duplicate + confirmation | Immediate refund + $10 inconvenience credit |
| Service outage impact | Enterprise | Pro-rated credit + apology | Full credit + SLA review + dedicated support |
| Legal threat detected | Any | Safe response + escalation flag | Compliance-safe response + documentation trail + manager alert |

### Files to Create/Modify

[NEW] backend/app/core/emotional_calibration.py - Emotional intelligence layer (Pro + High)

[NEW] backend/app/core/service_recovery_playbooks.py - Playbook definitions and matching engine

[ENHANCE] backend/app/core/parwa/graph.py - Add emotional_calibration node after empathy_check

[ENHANCE] backend/app/core/parwa_high/graph.py - Add emotional_calibration + emotional_strategic_analysis nodes

[ENHANCE] backend/app/core/parwa_graph_state.py - Add sentiment_score, risk_score, auto_approved fields

[NEW] tests/production/test_emotional_intelligence.py - Test suite for Day 1

## 1.3 Day 1 Expected Outcomes

| Metric | Before | After Day 1 | Change |
| --- | --- | --- | --- |
| Complaint Handling Automation | 65% | 75% | +10% |
| Pro Pipeline Quality (complaints) | 0.82 | 0.87 | +0.05 |
| High Pipeline Quality (complaints) | 0.91 | 0.95 | +0.04 |
| Emotion-Aware Response Rate | 0% | 100% | +100% |

# █ Day 2: Retention Engine + Billing Auto-Resolution

Day 2 focuses on two high-impact areas: Cancellation/Retention (70% automation, directly impacts revenue) and Billing Inquiries (80% automation, highest volume category). The Retention Engine intercepts cancellation requests and applies intelligent retention strategies before processing. The Billing Auto-Resolution system detects common billing anomalies and resolves them automatically via Paddle API integration.

## 2.1 Retention Engine

Current State: When a customer says "cancel my subscription", the pipeline simply classifies it as a cancellation and processes it. There is no retention attempt, no churn risk analysis, and no personalized offer generation. This is a direct revenue loss that could be prevented.

New Behavior: A retention_intercept node activates between classify and technique_select when cancellation intent is detected. It analyzes the customer's subscription history, usage patterns, and stated reasons to generate a personalized retention offer. Only if the customer explicitly rejects all offers does the cancellation proceed.

### Implementation in Pro (parwa)

[Pro] Add retention_intercept node between classify and extract_signals

[Pro] Implement churn_risk_scorer: analyzes subscription_age, usage_frequency, support_tickets, billing_history

[Pro] Implement dynamic_offer_generator using ToT (Tree of Thoughts):

• Branch 1: Price reduction (10-30% for 3 months)

• Branch 2: Plan downgrade (keep customer at lower tier)

• Branch 3: Feature unlock (give premium features temporarily)

• Branch 4: Free trial extension (1-2 months grace period)

[Pro] Select branch with highest retention probability based on cancellation reason

[Pro] If customer explicitly declines, process cancellation with standard workflow

### Implementation in High (parwa_high)

[High] Add retention_intercept + retention_strategy nodes between classify and extract_signals

[High] Implement Least-to-Most decomposition for retention strategy:

• Step 1: Understand WHY customer wants to cancel (deep analysis)

• Step 2: Calculate customer LTV and cost of losing them

• Step 3: Generate 4+ retention offers with probability scoring

• Step 4: Select optimal offer through Peer Review validation

• Step 5: Present offer with personalized messaging

[High] Implement win_back_scheduler: auto-schedule re-engagement emails at Day 1, Day 7, Day 30 if cancellation completes

[High] Implement enterprise_detection: if customer LTV > threshold, auto-escalate to human for strategic account management

## 2.2 Billing Auto-Resolution

Current State: The Paddle integration handles 28+ webhook events correctly, but it is purely reactive. It processes events after they happen but does not proactively detect or resolve billing anomalies. Common billing issues like double charges, incorrect amounts, and failed payments still require a customer to contact support.

New Behavior: A billing_anomaly_detector node scans billing events in real-time and auto-resolves common issues without requiring a customer support ticket. This shifts billing from reactive to proactive.

### Implementation in Pro (parwa)

[Pro] Add billing_anomaly_detector node after extract_signals for billing-category queries

[Pro] Implement double_charge_detector: if transaction.paid amount matches previous transaction, flag as duplicate

[Pro] Implement auto_refund_via_adjustment: call PaddleClient.create_adjustment for refunds under $50

[Pro] Implement payment_retry_handler: on transaction.payment_failed, auto-send payment update link via Brevo

[Pro] Implement subscription_reconciliation: if subscription_count != active_user_count, auto-generate adjustment

### Implementation in High (parwa_high)

[High] All Pro features PLUS:

[High] Implement billing_forensics: deep analysis of billing patterns over 90 days

[High] Implement proactive_credit: if service outage detected, auto-issue credit to affected customers

[High] Implement dispute_auto_respond: generate Paddle-compliant dispute response for chargebacks

[High] Strategic Decision node reviews all auto-resolutions above $100 before execution

## 2.3 Day 2 Files to Create/Modify

[NEW] backend/app/core/retention_engine.py - Churn risk scorer + offer generator

[NEW] backend/app/core/billing_auto_resolver.py - Anomaly detection + auto-resolution

[NEW] backend/app/core/win_back_scheduler.py - Re-engagement email scheduling

[ENHANCE] backend/app/core/parwa/graph.py - Add retention_intercept + billing_anomaly_detector nodes

[ENHANCE] backend/app/core/parwa_high/graph.py - Add retention_strategy + billing_forensics nodes

[ENHANCE] backend/app/clients/paddle_client.py - Add create_adjustment, auto-refund methods

[NEW] tests/production/test_retention_engine.py

[NEW] tests/production/test_billing_auto_resolver.py

## 2.4 Day 2 Expected Outcomes

| Metric | Before | After Day 2 | Change |
| --- | --- | --- | --- |
| Cancellation/Retention Automation | 70% | 85% | +15% |
| Billing Inquiries Automation | 80% | 88% | +8% |
| Auto-Refund Processing Rate | 0% | 60%+ | +60% |
| Retention Offer Generation | 0% | 100% | +100% |

# █ Day 3: Diagnostic Tools + Proactive Shipping + Final Integration

Day 3 completes the enhancement sprint by adding diagnostic tooling for Technical Support L1, proactive shipping notifications for Logistics, and then running a full integration test across all 3 variants with all new features enabled. This is the validation day where we confirm everything works together and measure the final automation numbers.

## 3.1 Technical Support Diagnostic Tools

Current State: The ReAct tools in the pipeline include basic tools like order_tracker, shipment_tracker, and return_processor. However, there are no diagnostic tools for the SaaS/tech support category. When a customer reports "the dashboard is giving 503 errors", the AI has no way to check if there is an active outage, pull relevant error logs, or validate the customer's configuration. This forces escalation to L2/L3 human support for issues that could be resolved with better tooling.

### Implementation in Pro (parwa)

[Pro] Add service_health_checker tool to ReAct tools: checks real-time service status (up/down/degraded)

[Pro] Add known_issue_detector tool: searches known bug database for matching error patterns

[Pro] Add config_validator tool: verifies customer settings against recommended configurations

[Pro] Add knowledge_base_searcher tool: searches internal knowledge base for troubleshooting guides

[Pro] Implement auto_workaround: if known issue found, auto-suggest workaround while promising fix

### Implementation in High (parwa_high)

[High] All Pro tools PLUS:

[High] Add diagnostic_chain tool: runs a sequence of diagnostic checks automatically based on reported symptoms

[High] Add impact_scorer: calculates business impact (how many customers affected, revenue at risk)

[High] Add escalation_severity_scorer: auto-routes to human only when severity >= 7 (saves L2 for truly complex issues)

[High] Add auto_notification: subscribe customer to fix notification (auto-notify when issue resolved)

## 3.2 Proactive Shipping Intelligence

Current State: Shipping queries are reactive - customers ask about their package, and the AI looks up the tracking info. There is no proactive notification when shipments are delayed, no multi-carrier support, and no automatic compensation for delivery failures.

### Implementation in Both Tiers

[Both] Add carrier_api_connector: unified interface for USPS/UPS/FedEx/DHL tracking APIs

[Both] Add auto_carrier_detect: determine carrier from tracking number format (1Z=UPS, 94=USPS, etc.)

[Both] Add delay_detector: if shipment.delay > 2 days, auto-notify customer with updated ETA

[Both] Add compensation_calculator: auto-calculate shipping refund for late deliveries

[Pro] Proactive delay notifications sent via chat/email with simple apology

[High] Proactive delay notifications include compensation offer + delivery rescheduling option

## 3.3 Full Integration Testing

After implementing all Day 1-3 features, run a comprehensive integration test across all three variant tiers with 150+ requests. This test validates that all new nodes, tools, and playbooks work correctly in both Pro and High pipelines, and measures the final automation percentages.

### Test Matrix

| Test Category | Requests | Focus Areas |
| --- | --- | --- |
| Complaint + De-escalation | 25 | Emotional calibration, service recovery playbooks, risk scoring |
| Cancellation + Retention | 25 | Churn risk scoring, dynamic offers, win-back scheduling |
| Billing Auto-Resolution | 25 | Double charge detection, auto-refund, payment retry |
| Technical Diagnostic | 25 | Service health check, known issues, config validation |
| Shipping Proactive | 20 | Carrier detection, delay notification, compensation |
| Mixed Scenarios | 30+ | Multi-intent, edge cases, regression testing |

## 3.4 Day 3 Files to Create/Modify

[NEW] backend/app/core/react_tools/service_health_checker.py

[NEW] backend/app/core/react_tools/known_issue_detector.py

[NEW] backend/app/core/react_tools/config_validator.py

[NEW] backend/app/core/react_tools/diagnostic_chain.py

[NEW] backend/app/core/carrier_api_connector.py

[NEW] backend/app/core/shipping_intelligence.py

[ENHANCE] backend/app/core/parwa/graph.py - Wire new tools into technique_select + reasoning_chain

[ENHANCE] backend/app/core/parwa_high/graph.py - Wire diagnostic_chain + impact_scorer + escalation_scorer

[NEW] tests/production/test_day3_integration.py - Full 150+ request integration test

# █ Final Automation Projection

After completing all 3 days of enhancements, the projected automation numbers across all 12 customer service areas represent a significant shift from the current state. The most impactful change is Complaint Handling moving from HUMAN_REQUIRED to PARTIAL_REPLACE, and Cancellation/Retention moving from PARTIAL to full CAN_REPLACE status.

| Area | Before | After | Status Before | Status After | Change |
| --- | --- | --- | --- | --- | --- |
| Order Tracking | 95% | 95% | CAN REPLACE | CAN REPLACE | -- |
| Product Inquiries | 95% | 95% | CAN REPLACE | CAN REPLACE | -- |
| Account Management | 92% | 92% | CAN REPLACE | CAN REPLACE | -- |
| Subscription Mgmt | 90% | 90% | CAN REPLACE | CAN REPLACE | -- |
| Cashback/Credits | 88% | 88% | CAN REPLACE | CAN REPLACE | -- |
| Return Management | 87% | 87% | CAN REPLACE | CAN REPLACE | -- |
| Refund Processing | 85% | 85% | CAN REPLACE | CAN REPLACE | -- |
| Shipping/Logistics | 83% | 88% | PARTIAL | CAN REPLACE | +5% |
| Tech Support L1 | 82% | 90% | PARTIAL | CAN REPLACE | +8% |
| Billing Inquiries | 80% | 88% | PARTIAL | CAN REPLACE | +8% |
| Cancellation/Retention | 70% | 85% | PARTIAL | CAN REPLACE | +15% |
| Complaint Handling | 65% | 82% | HUMAN REQ | PARTIAL | +17% |

Overall Automation: 84.3% → 89.5% (+5.2%)

Fully Automated Areas: 7 → 10 (out of 12)

Areas Still Needing Humans: 2 (Complaint Handling, Cancellation/Retention — but only for edge cases)

Human Team Reduction Potential: 85-90% of customer service team can be replaced with Parwa variants